Informe Autoevaluación Fase 2 Grupo 2 2.2 APT122

# Contenido

Abstract	3

Conclusiones individuales	3

Reflexión	3

Abstract

English

The following report takes into account the development of the capstone project that our team is currently carrying out during the second semester of 2026.

This report is a continuation of the previous document made in phase 1. Its objective is to document and share our team’s thoughts on the progress we have made. To do so, we analyze the adjustments we have made and proposed in the organization of our team and in the product being developed, with emphasis on moving the system from a local environment to a cloud deployment, with a mobile application connected to it and push notifications. In addition, we explore the methodology used in this project to pursue milestones and objectives, and how we document them once achieved, for proper archiving and presentation during our weekly meetings in class.

Español

El siguiente informe toma en consideración el desarrollo del proyecto capstone que nuestro equipo actualmente se encuentra desarrollando, durante el segundo semestre de 2026.

Este informe es la continuación del documento anterior elaborado en la fase 1. Su objetivo es documentar y exponer las reflexiones de nuestro equipo sobre los avances logrados en el proyecto. Para ello, analizamos los ajustes que hemos realizado y propuesto en la organización del equipo y en el producto que se está desarrollando, con énfasis en el paso del sistema desde un entorno local a un despliegue en la nube, con una aplicación móvil conectada a él y notificaciones push. Además, exploramos la metodología utilizada para el cumplimiento de hitos u objetivos y la forma en que los documentamos una vez alcanzados, para su correcto archivo y presentación durante nuestras reuniones semanales en clase.

Conclusiones individuales / Individual conclusions

Esteban Toro

English

Up to this point, the project has been progressing steadily, and the adjustments we have had to make have been small. The main improvements were prioritizing requests by urgency, support staff availability, filters by urgency and room in the support dashboard, and a screen for accounts pending approval. We also took an important step on infrastructure: we deployed the backend and database to a cloud server, built the mobile app connected to it, and implemented push notifications with Firebase Cloud Messaging. The main flow now works end to end: the teacher scans the room’s QR code, submits a request, and the right support staff receives it ordered by urgency, with an alert on their device.

Regarding scope, we have not needed to cut any features, and the next natural step is prioritizing according to the support staff’s location. Along the way we faced native configuration errors, device permission issues and synchronization problems between the interface and services, which we solved by diagnosing layer by layer using system logs. I also lost local files due to a repository problem, which showed me the importance of versioning properly and protecting credentials.

As for documentation, we keep the same agile methodology: frequent meetings during the week to organize the team and prioritize objectives, and changes pushed to the project repository (linked below) along with screenshots showing the working features. All of this is reviewed in the weekly meeting with our teacher, who either approves our work or suggests changes.

Español

Hasta este punto, el proyecto avanza de forma estable y los ajustes que hemos debido hacer han sido acotados. Las principales mejoras fueron la priorización de solicitudes por urgencia, la disponibilidad del personal de soporte, los filtros por urgencia y sala en su panel y una pantalla para las cuentas pendientes de aprobación. Además, dimos un paso importante en la infraestructura: desplegamos el backend y la base de datos en un servidor en la nube, generamos la aplicación móvil conectada a él e implementamos notificaciones push con Firebase Cloud Messaging. Con esto, el flujo principal funciona de punta a punta: el docente escanea el código QR de la sala, envía su solicitud y el personal correspondiente la recibe ordenada por urgencia, con aviso en su dispositivo.

Respecto al alcance, no hemos necesitado recortar funcionalidades, y el siguiente paso natural es la priorización según la ubicación del personal de soporte. En el camino enfrentamos errores de configuración nativa, de permisos del dispositivo y de sincronización entre la interfaz y los servicios, que resolvimos diagnosticando por capas con los registros del sistema. También perdí archivos locales por un problema con el repositorio, lo que me mostró la importancia de versionar correctamente el trabajo y de proteger las credenciales.

En cuanto a la documentación, seguimos con la misma metodología ágil: reuniones frecuentes durante la semana para organizar el equipo y priorizar objetivos, y cambios subidos al repositorio del proyecto (enlazado más abajo) junto con capturas que evidencian las funcionalidades. Todo esto se revisa en la reunión semanal con nuestro docente, quien aprueba el trabajo o sugiere ajustes.

Reflexión / Reflection

English

The project proceeds as planned, with our team meeting the weekly goals and applying the adjustments suggested by our teacher. For the next stage, we must strengthen user validations, security testing and the stability of the deployment environment. We believe we have met the requirements of this capstone project so far, including the documentation of evidence. We are optimistic and confident the project will conclude as we have envisioned.

Español

El proyecto avanza según lo planificado, con nuestro equipo cumpliendo las metas semanales y aplicando los ajustes sugeridos por el docente. Para la siguiente etapa, debemos reforzar las validaciones de usuario, las pruebas de seguridad y la estabilidad del entorno de despliegue. Creemos haber cumplido hasta ahora con los requisitos de este proyecto capstone, incluida la documentación de evidencias. Somos optimistas y confiamos en que el proyecto concluirá como lo hemos proyectado.

# Anexo de evidencia

Repositorio del proyecto:

https://github.com/FMduoc/CAPSTONE-001D-G02-2026